Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | House Rent |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register an account by entering my personal details. | 2 | High | N Chaithanya Krishna |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely using my email and password. | 2 | High | N Chaithanya Krishna |
| Sprint-1 | Forgot Password | USN-3 | As a user, I can reset my password if I forget it. | 1 | Medium | N Chaithanya Krishna |
| Sprint-2 | Property Management | USN-4 | As an owner, I can add a new property with images and details. | 3 | High | N Chaithanya Krishna |
| Sprint-2 | Property Management | USN-5 | As an owner, I can edit and delete my property listings. | 2 | Medium | N Chaithanya Krishna |
| Sprint-2 | Property Search | USN-6 | As a renter, I can search and filter properties by location and type. | 3 | High | N Chaithanya Krishna |
| Sprint-3 | Property Booking | USN-7 | As a renter, I can view property details and submit a booking request. | 3 | High | N Chaithanya Krishna |
| Sprint-3 | Booking Management. | USN-8 | As an owner, I can approve or reject booking requests. | 2 | High | N Chaithanya Krishna |
| Sprint-3 | Booking Management | USN-9 | As a renter, I can view my booking | 2 | Medium | N Chaithanya Krishna |
| Sprint-4 | Admin Dashboard. | USN-10 | As an admin, I can manage users, properties, and bookings. | 3 | High | N Chaithanya Krishna |
| Sprint-4 | Theme Settings | USN-11 | As a user, I can switch between Light and Dark mode. | 1 | low | N Chaithanya Krishna |
| Sprint-4 | Responsive UI | USN-12 | As a user, I can access the website smoothly on different screen sizes. | 2 | Medium | N Chaithanya Krishna |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 28 June 2026 | 30 June 2026 | 20 | 30 June 2026 |
| Sprint-2 | 20 | 3 Days | 30 July 2026 | 02 July 2026 | 20 | 02 July 2026 |
| Sprint-3 | 20 | 2 Days | 02 July 2026 | 04 July 2026 | 20 | 04 July 2026 |
| Sprint-4 | 20 | 2 Days | 04 July 2026 | 06 July 2026 | 20 | 06 July 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts